Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Cab Booking Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using name, email and password. | 2 | High | Kuruba Sai Mahathi |
| Sprint-1 | Registration | USN-2 | As a user, I receive a successful registration confirmation. | 1 | High | Mahesh Patta |
| Sprint-1 | Login | USN-3 | As a user, I can login using email and password. | 2 | High | Mahi Vedala |
| Sprint-1 | Authentication | USN-4 | As a user, I can securely logout. | 1 | Medium | Makam VamsiKumar |
| Sprint-1 | Dashboard | USN-5 | As a user, I can access the dashboard after login. | 2 | High | Kuruba Sai Mahathi |
| Sprint-2 | Cab Booking | USN-6 | As a user, I can book a cab by selecting pickup and destination. | 5 | High | Manaswi Boligarla |
| Sprint-2 | Fare Estimation | USN-7 | As a user, I can view estimated fare before booking. | 3 | High | Kuruba Sai Mahathi |
| Sprint-2 | Google Maps | USN-8 | As a user, I can select pickup and drop locations on the map. | 5 | High | Mahi Vedala |
| Sprint-3 | Ride Tracking | USN-9 | As a user, I can track the cab in real time. | 5 | High | Kuruba Sai Mahathi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 8 | 30 June 2026 |
| Sprint-2 | 16 | 6 Days | 21 Feb 2025 | 26 Feb 2025 | 16 | 30 June 2026 |
| Sprint-3 | 15 | 6 Days | 27 Feb 2025 | 04 Mar 2025 | 15 | 01 July 2026 |
| Sprint-4 | 13 | 6 Days | 05 Mar 2025 | 10 Mar 2025 | 13 | 01 July 2026 |

Velocity:

For the Cab Booking Platform project: total story points completed = 52 (8 + 16 + 15 + 13) across 4 sprints of 6 days each. Average Velocity per Sprint = 52 ÷ 4 = 13 Story Points/Sprint. Average Daily Velocity = 13 ÷ 6 = 2.17 Story Points/Day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts